## Slide 1: Games Programming Project: Development Diary
Lewis Graydon
S6021534

## Slide 2: Week 1
Set up GitHub repo.
Ran gpp idea by tutor
Gathered sources to use for proposal
Began project proposal document
Finished proposal document
Had it green lighted by tutor
Week 2

## Slide 3: Week 3
Expectations for this week
Project Setup – creation of the project and linking the SFML libraries to it.
Main menu created
Creation of game world
Create game state
Work done
Wednesday was spent investigating project setup as well as SFML and performing course rep duties.
Thursday was spent actually setting up the project and ensuring all the libraries were linked correctly.
Friday was spent creating the main menu and the classes that made up the hierarchy for the menu. I also set up the game state that would be functional within the game world.

## Slide 4: Week 4
Expectations for this week
Create snake class
Create fruit class and implement random spawning
Handle collision detection
Begin research into genetic algorithms
Implement scoring system for the game
Work done