## Slide 1: Games Programming Project: Development Diary
Lewis Graydon
S6021534

## Slide 2: Week 1 20/01/20 – 26/01/20
I ran the idea for my project by Keith Ditchburn, who was my supervisor for the module, to ensure that he thought it was a realistic project to undertake.
Once the idea was approved of, I began gathering various sources which would be useful for the project, that would be included in the project proposal.
Afterwards, I began writing the project proposal document.
During this week, I set up the GitHub repository that I will be using for the project. This will allow me to efficiently work on the project at home or anywhere in university and my work will always be backed up.
I finished my project proposal document towards the back end of this week and ran it by my supervisor one last time in case there were any amendments that needed to be made.
Week 2
27/01/20 – 02/02/20

## Slide 3: Week 3 03/02/20 – 09/02/20
Expectations for this week
Project Setup – creation of the project and linking the SFML libraries to it.
Create the game state enum - Main menu, Normal play and AI states.
Main menu created:
  Creation of button class that we can add text to and draw within the main menu class.
  Set up the UI for the menu.
  On key press, the game state will be set to be the button’s state that was selected as the key was pressed.
Creation of the game world class.
Work done
Wednesday was spent investigating project setup as well as SFML and performing course rep duties.
Thursday was spent actually setting up the project and ensuring all the libraries were linked correctly.
Friday was spent creating the main menu and the classes that made up the hierarchy for the menu. I also set up the game state as well as the game world class itself.

## Slide 4: Week 4 10/02/20 – 16/02/20
Expectations for this week
Begin creating snake class
Handling snake movement
Align to grid
Creation of fruit class
Implement scoring system for the game
Project hierarchy
Handle collision detection
Work done
Expected to get all of collision detection done this week but only managed to get two of the three elements in on Friday – fruit and snake against self
// Got everything else implemented, though probably should explain in more detail

## Slide 5: Week 5 17/02/20 – 23/02/20
Expectations for this week
Implement random spawning of fruit
Handle collision detection against boundaries
Implement win state
Implement lose state
Begin research into genetic algorithms
Work done
// Done everything expected of myself so far this week, need to begin research now.
In testing, the play area appeared to be way to big therefore I have reduced it in size to make it easier on both the player and the AI.

## Slide 6: Week 6 24/02/20 – 01/03/20
Expectations for this week
Work done

## Slide 7: Week 7 02/03/20 – 08/03/20
Expectations for this week
Work done

## Slide 8: Week 8 09/03/20 – 15/03/20
Expectations for this week
Work done

## Slide 9: Week 9 16/03/20 – 22/03/20
Expectations for this week
Work done

## Slide 10: Week 10 23/03/20 – 29/03/20
Expectations for this week
Work done

## Slide 11: Week 11 30/03/20 – 05/04/20
Expectations for this week
Work done

## Slide 12: Week 12 06/04/20 – 12/04/20
Expectations for this week
Work done